EE/CprE/SE 491 WEEKLY REPORT 3

09/29 – 10/5

Group number: 06

Project title: AI Arcade

Client: Josh Clausman/SilverTree Studios

Faculty Advisor: Julie Rursch

Team Members/Role:

Alex Stoner - Software

Colten Stevens – Software

Drew Swanson - Software

Dylan Kramer - Hardware

Gavin Thennes - Software

Michael Berg - Hardware

- Weekly Summary

This week the team moved AI Arcade from software only to a working physical prototype. Drew, Colten, and Michael started assembling the 3D-printed arcade cabinet, and Michael, Dylan, and Gavin finished it with the joystick and arcade buttons. Michael and Dylan then updated the codebase so the physical controls work with the application, and the prototype now runs on the cabinet, though it isn't finished yet. On the AI side, Colten and Drew connected AI Arcade to a local instance of Claude Code, so a player prompt can now make live changes to the game code. We switched from Claude to ChatGPT because OpenCode doesn't support Anthropic OAuth and we didn't want to pay for API tokens. Testing showed that even simple changes take the agent too long because of the many validation checks in AGENTS.md, so we need to cut those down before usability testing. Meanwhile, Alex and Dylan began designing the usability study, focusing on how to get the most useful feedback in the shortest time. Alex also researched how the project uses AI and shared resources with the team on tools, MCP servers, skills, and harnesses, which will help keep the AI's behavior consistent, safe, and controlled as the project moves forward.

- Past week accomplishments

- Drew Swanson: Worked to get a local instance of Anthropic Claude on my laptop for use in testing the system. Installed WSL and got all setup steps completed but discovered that Anthropic and Opencode OAuth are incompatible in the current state. Worked with Michael and Colten to assemble 3D printed arcade machine for testing and usability studies. Worked with Colten to finish integrating AI Arcade with Claude but need to cut down on the validation checks the model does before completing the game mod.

- Colten Stevens: This past week got a local instance of Claude code to run with our code base to execute live changes to the code base based on a prompt inputted by the player. A local instance of Claude code was needed because Open Code did not allow for Oauth of Anthropic and we did not want to have to pay for API tokens. After testing we realized that a seemly simple change was taking the agent for to long to complete and we need to reduce the amount of validation checks in AGENTS.md file before releasing for usability testing.  I also worked with Drew and Micheal to start the assembly of the prototype arcade cabinet that will be used for our usability study in the future.

- Michael Berg: Over the past week I worked on getting the physical prototype assembled with Colten and Drew. I also finished assembling it with Dylan and Gavin including the buttons and the joystick. We also modified the GitHub repository in order to get the buttons and the joystick working. With the actual AI arcade application.

- Dylan Kramer: Over the past week, I did a couple things. First off, I met with Alex to start brainstorming and writing down ideas on how we can effectively test our prototype once it’s ready. We wanted to determine how we could get the best feedback in the shortest amount of time, so we started working on a usability study and different things we wanted to test. Secondly, I worked with Gavin and Michael to finish the physical arcade cabinet, and worked on getting the software running on the machine. I modified the codebase to support the joysticks and arcade buttons, and we were able to finally get the prototype functional (although not complete).

- Alex Stoner: Over the past week, I did further research into understanding and developing the user study that we are going to use to better understand the needs of our users and the focus of our project. Dylan and I met individually to brainstorm and develop the user study, consider what we hope to gain, and plan how we will implement the testing. I also started to research how AI is utilized within the project, specifically tools, skills, MCP servers, and harnesses. I compiled a few links and resources that other members of the group can use to also start understanding these topics better. A few important ideas: tools are functions that an AI can call that allow it to perform some action and gives it the AI the ability to perform outside the isolated environment. An MCP server is used by AI applications as a layer that allows them to talk to other applications and eliminates the need for a specific custom function for every application. Skills act as instructions and roadmaps for an AI to perform a specific action or goal. It will be important in creating standardized practices by the AI for every prompt, since AI is non-deterministic, and we need to ensure it follows best practices and acts safely, efficiently, and logically. Finally, a harness provides a structure for the AI by creating boundaries and restrictions, which creates secure and safer outputs rather than letting the AI perform without control. This will be extremely important as we move forward with creating a safe and reliable AI application.

- Gavin Thennes: Over the past week I worked with the group on getting the physical prototype built and wired. I set up the PI and assisted Dylan in getting the joystick working with the repository code. We got the buttons and joystick fully installed and worked with the pi.

- Individual contributions

| NAME | Individual Contributions | Hours this week | HOURS cumulative |
| --- | --- | --- | --- |
| Drew Swanson | - Worked on getting claude to work with system on laptop - Assembled physical 3D arcade machine | 6 | 15 |
| Colten Stevens | - Worked on getting Claude to work with system on laptop - Assembled physical 3D arcade machine - Pulled updated repository with new Agent skills | 6 | 15 |
| Michael Berg | - Assembled physical 3D arcade machine - Modified the repository to get the buttons and joystick working | 6 | 15 |
| Dylan Kramer | - Assembled physical 3D arcade machine - Met w/ Alex to work on user study - Modified codebase to support joystick and arcade buttons - Got the codebase onto the raspberry pi and functional on the cabinet | 4.5 | 10.5 |
| Alex Stoner | - Worked on the user study developing the structure - Researched into AI specific terminology and compiled resources for the group | 4 | 10 |
| Gavin Thennes | - Assembled Physical arcade - Worked with Dylan to get the codebase working on the Pi | 4 | 10 |

- Plans for the upcoming week

- Colten Stevens: My plans for the week are to complete the Team Website with report 3 as well as update agent.md to reduce the amount of validation checks being forced to run during a game change prompt.

- Drew Swanson: Finish the Team Website, fully integrate Claude to AI Arcade code. Start Design Doc

- Michael Berg: Work to get the AI integration working on local machines so that we can get it on the raspberry pi to do user testing. Code cleanup for the buttons and the joystick so we can label the buttons to know exactly what they do.

- Dylan Kramer: Work to get the AI integration working on the physical arcade cabinet so we can start doing a usability study. We anticipate this to be a long and troublesome process, which is why it is my main goal for the week. I plan to do this with Michael and others. I also plan to look if there are ways we can improve the physical cabinet to make sure it is sturdy enough for testing.

- Alex Stoner: This week I plan to finish determining tasks and goals to set for the user and finalize the user study structure, so that we can create the test in the application and move forward with the testing process. I am going to also spend time understanding what tools and skills the AI currently has and start to think about what we may need to add as we start to test and implement.

- Gavin Thennes: Help get Ai integration working, look into ways to strengthen the cabinet, and research game limitations based on complexity/hardware power.